All facts verified. Here is the CTO memo.

# State of Homiquity — CTO Platform Assessment

To: Frontend, Backend/Platform, Data, DevOps, Compliance, AI, QA, Product Re: What we've built, what's missing, and what each team owns next Production: mortgage-stream.vercel.app (live, healthy) · Repo: single source of truth on main, every push deploys

## 1. Executive summary

We have built the skeleton and nervous system of an AI-native mortgage brokerage — a Tinman-style architecture with all four core lending workflows implemented end-to-end against simulated vendors, deployed and stable on Vercel, with a coherent three-surface product (renter incubator → origination engine → homeowner portfolio) and a monochromatic design system partially rolled out.

The honest one-liner: the machine is built and running, but it is not yet legally or commercially able to process a real loan. Nothing blocking is architectural — the blockers are vendor contracts, licensing, a handful of compliance gates we've deliberately documented as unbuilt, and operational hardening (monitoring, CI, file storage). The codebase itself is in unusually good shape: zero TODOs, zero orphaned files after last week's audit, typecheck clean, 85 routes, 13 schema domains.

## 2. What is built (inventory)

### Platform & infrastructure

- Deployment: Vercel serverless, pnpm frozen-lockfile installs, esbuild pre-bundled server (api/_app.mjs), health endpoint, push-to-main pipeline with git-revert rollback. Battle-tested — we survived and fixed the npm-on-Vercel bug, read-only filesystem, and module-resolution failures.

- Database: Neon Postgres (prod) + local Postgres/Docker (dev), Drizzle ORM with schema shared client/server, hot-path indexes added, the /api/dashboard hydration rewritten from ~30 serial queries to 2 batched waves.

- Security actually wired in: helmet, general + auth rate limiters, CSRF with a webhook carve-out, PG-backed sessions, AES-256-GCM encryption for credit payloads, role-based guards (requireRole), audit log module.

- Docs: DEVELOPER_PLAYBOOK.md + 11-file kb/app-guide/ handbook.

### The four lending workflows (all simulated-vendor, all functional)

- Soft credit pull — FCRA consent endpoints (disclosure, state rules, consent, revoke), repeat-billing cache guard, tri-bureau + VantageScore4 + debt ledger + DTI persisted encrypted. Adapter ready for CRS One/iSoftpull.

- Day 1 Certainty — Plaid Link init/exchange, /api/webhooks/plaid-assets processor writing voa_report_id into verification_reports, Truv VOIE slot, 120-day expiry, GSE-eligibility flags.

- DU submission — staff-gated submit-gse, Drizzle→DU-12.1-shaped translation, MISMO 3.4 types + validation (tested), per-layer D1C relief persisted, structured commitment letter returned.

- Pricing/secondary — internal PPE (rate_sheets ⋈ products ⋈ wholesale_lenders), LLPA matrices, the layered margin formula, full rate-lock lifecycle (create/list/expiring/extend/cancel).

### Product surfaces (85 routes)

- Incubator (RenterHome, live since yesterday): goal tracker + readiness passport + calculator toolkit + pre-approval on-ramp for users with no application.

- Engine (Dashboard): journey tracker, next-step engine, insights (likelihood/timeline/credit standing), financial profile, loan details, activity.

- Portfolio (HomeownerDashboard): equity/refi module, linked from closed loans.

- Funnel: PreApproval Digital 1003, calculators (rent-vs-buy, affordability, gap, rent-to-own), property browse/detail, AI coach, education hub.

- Staff-side: Staff/Admin/Broker/Agent dashboards, task engine, pricing matrices, underwriting rules, document flows, messaging with presence.

- MCP server: 3 tools over stdio for agentic workflows, protocol-safe logging.

- AI: Gemini + OpenAI-backed coaching service, document extraction, decision/predictive engines.

## 3. Launch blockers (P0) — cannot take a real customer without these

| # | Gap | Detail | Owner |
| --- | --- | --- | --- |
| 1 | Licensing | company.ts says nmlsId: "PENDING". No company NMLS, no state licenses, no licensed-LO roster. Everything else is theater until this exists. | Exec/Compliance |
| 2 | Vendor contracts | CRS/iSoftpull, Plaid (real keys), Truv, Fannie DU access, HouseCanary AVM — every adapter throws by design when a real key appears, so each contract triggers a small "implement the real adapter" ticket. | Backend + BD |
| 3 | Compliance gates (documented as unbuilt) | Quiet-hours middleware, SMS STOP webhook + queue purge, NMLS state-routing gate. Codified in the playbook as blockers for any outbound-messaging feature. | Backend |
| 4 | Auth recovery | No password reset and no email verification exist. A locked-out borrower today is permanently locked out. This is a pre-beta requirement, not a nice-to-have. | Backend |
| 5 | Email is a console stub in prod | emailService falls back to logging when no SendGrid/SMTP env is set — and none is set in production. Every "notification" we think we send is silently discarded. Configure SendGrid + verify domain (SPF/DKIM). | DevOps |
| 6 | File uploads are broken-by-design on Vercel | Two parallel paths exist: multer disk storage (writes to /tmp on serverless = files vanish) and a GCS presigned-URL flow (/api/uploads/request-url + server/integrations/object_storage/) that needs bucket credentials that aren't configured. Decision needed: configure GCS and delete the multer path. Document uploads are core to a mortgage product; this is P0. | Backend + DevOps |
| 7 | Zero observability | No Sentry, no uptime monitor, no log drain. A production 500 today is invisible unless a user reports it. Minimum bar: Sentry (client+server) + a free uptime ping on /api/health. | DevOps |
| 8 | Zero CI | The .github/ directory doesn't exist — when we simplified to push-to-main we deleted all checks. I accept no deploy gates, but a non-blocking typecheck+unit-test action on push costs nothing and catches the "forgot to run tsc" class of breakage before users do. | DevOps |
| 9 | Legal surface | No privacy policy, terms, or FCRA adverse-action notice flows in the app. Required before collecting real PII at scale. | Product + Legal |

## 4. Workflow issues (P1) — things that work but work wrongly

These came from actually driving the app as buyer/admin/renter this week:

- Task engine over-generation. The test buyer sees "Complete 56 pending tasks." No borrower will ever engage with that. The engine needs task caps, grouping into milestones ("3 documents needed" not 14 separate rows), and stage-based relevance filtering. This is the single biggest borrower-UX defect in the Engine.

- Data-quality holes visible on dashboards. Admin shows "7 Active Loans / $0 volume" (loan amounts not set on seeded/created applications) and "Compliance 0%, 7 need attention." Either the metrics are wrong or every loan is non-compliant — both readings are bad. Needs a data-integrity pass: required-at-stage field validation so an application can't be pre_approved with no loan amount.

- Contradictory borrower signals. The buyer dashboard says "Pre-approved ✓" while insights say "0 documents submitted," "Few documents submitted," "Low engagement may indicate uncertainty." A pre-approval issued with zero documents is either a simulation artifact or a pipeline-rule gap — the borrower state machine (borrowerStateMachine.ts) should make these states mutually consistent.

- Leads table has no intake API. We designed a compliant leads schema (TrustedForm evidence, TCPA text, no SSN/DOB) but there are no /api/leads endpoints — no way for an aggregator, landing page, or partner to actually create a lead. The front door of the funnel isn't wired to the street.

- Deferred lifecycle jobs still deferred: refi-alert daily job, equity-snapshot job (AVM → snapshots), and the closed-loan graduation hook (auto-surface Homeowner Hub). The Portfolio surface has no data feed without these.

- No LO/staff assignment engine. Applications exist but nothing routes them to a human; the staff dashboard is a viewer, not a work-distribution system. (This is also where the NMLS gate from §3 must live.)

- Messaging is poll-based with presence theater. Presence dots render (both "offline" in testing) but there's no real-time transport (the only WebSocket in the codebase is the Neon driver). Fine for now — but either wire presence to something real or drop the dots.

- Integration tests pollute shared data. Runs create loan applications for buyer@test.com, which drifted dashboards mid-session and caused a false alarm during the dashboard rewrite. Tests need to create-and-clean their own fixtures.

- Prod has no rate sheets. get_best_execution_rates correctly returns "no products" in production. Fine until a demo — embarrassing during one. Seed a marked demo sheet or build the staff rate-sheet upload flow.

## 5. UI issues — detailed

The design system is won; the sweep is not. Obsidian Indigo tokens, atoms (button/input/card/skeleton/etc.), and scaffolding are done. The audit found ~900 hardcoded legacy Tailwind color classes across ~20 files plus 12 raw hex literals. Heaviest offenders, roughly in user-impact order:

| File | Why it matters |
| --- | --- |
| pages/public/Landing.tsx (hero) | First impression; still dark-gradient + emerald headline/CTA from the old brand |
| components/JourneyTracker.tsx | Center of the borrower Engine view |
| pages/homeowner/HomeownerDashboard.tsx | Whole Portfolio surface off-palette |
| pages/education/AICoach.tsx, FirstTimeBuyerHub.tsx | High-traffic education surfaces |
| pages/admin/AdminDashboard.tsx, StaffDashboard | Pastel blue/purple/green/yellow KPI icon tiles — visibly legacy next to restyled chips |
| components/TrustLayer.tsx, AffordabilityBadge.tsx, NotificationsPanel.tsx, BorrowerRequests.tsx, DealTeam.tsx, HomeReadinessPassport.tsx, ui/toast.tsx | Shared components that leak legacy color into otherwise-clean pages |
| pages/property/PropertyDetail.tsx, LivePropertyDetail.tsx | Listing surfaces |

Rules for the sweep (already proven on getStatusColor): monochromatic ramp for in-flight/informational states, status-success/warning/danger only for approval/alert semantics, one route per PR, zero logic changes. Note HomeReadinessPassport now renders on the RenterHome landing state — its emerald/amber/sky tier badges are the most visible violation for brand-new users and should be first.

Other UI-layer issues:

- Dark mode is untested debt. Legacy classes carry dark: variants; token classes intentionally don't. A dark-mode pass will find breakage — decide whether dark mode is supported at all, and if not, remove the variants during the sweep.

- Empty states are inconsistent. RenterHome has a designed empty state; several staff views render bare zeros ("My Queue (0)") with no guidance.

- Accessibility has never had a pass. We're strong on data-testid, unknown on focus order, aria labels, and contrast (the precision ramp's mid-values against white need checking).

- The readiness-score model is duplicated conceptually — RenterHome computes a client-side 10–85% score while the Passport shows the server's borrower-graph 0–100 score, and both render on the same screen ("42%" next to "10/100"). Confusing. Unify on the server-side score with a renter-mode extension.

## 6. Team directives

- Frontend: Phase 4 palette sweep in the priority order above (Landing first, Passport second); unify the readiness scores; empty-state pass on staff views; kill or keep dark mode explicitly.

- Backend: password reset + email verification; leads intake API; task-engine caps/grouping; stage-gated field validation; the three compliance gates before any outbound messaging; real vendor adapters as contracts land; graduation hook + the two daily jobs.

- DevOps: SendGrid config + domain auth; GCS bucket + credentials, then delete the multer path; Sentry + uptime monitoring; restore a minimal non-blocking GitHub Action (tsc + unit tests); GitHub branch protection against force-pushes (we've been burned once).

- Data: backfill/require loan amounts; define the compliance-% metric honestly; make integration tests self-cleaning.

- Compliance/Legal: NMLS filing is the critical path for everything; privacy/terms/adverse-action content.

- AI: the MCP tools are ready for real keys; coach and extraction need production key budgets and rate-limit policies before public traffic.

- QA: the two unit suites and integration suites are the entire safety net; the four workflows in §2 each deserve a happy-path + failure-path integration test that runs in the restored CI.

## 7. How to turn this into prompts

Every numbered item in §3 and §4 and every row in the §5 table is deliberately scoped to be a single work session: name the item, point at the files mentioned, and state the acceptance check (e.g., "Build the leads intake API: POST /api/leads with Zod validation against shared/schema/leads.ts, TrustedForm evidence required, rate-limited, plus a staff list view — verify with an integration test"). The highest-leverage sequence if you want my ordering: 6.3 (uploads) → 3.4 (auth recovery) → 3.5 (email) → 3.7/3.8 (monitoring + CI) → 4.1 (task engine) → Landing redesign — that's the path from "working demo" to "product I'd let a stranger touch."

Want me to commit this as kb/STATE_OF_THE_PLATFORM.md so future sessions (and your prompts) can reference it directly?